LLOYD INSTITUTE OF MANAGEMENT AND TECHNOLOGY

(Affiliated to Dr. A.P.J. Abdul Kalam Technical University & Approved by AICTE, New Delhi)

Plot No. 3, Knowledge Park II, Greater Noida, Uttar Pradesh – 201306

DEPARTMENT OF COMPUTER SCIENCE & ENGINEERING & ALLIED BRANCHES

MINI PROJECT (BCC351 / BCS554 / BCS752)

Weekly Progress Log

Name: Rohan Pandey        Roll No.: 2501720100117        Section: 2D

Project Title: Real-Time Network Intrusion Detection System (NIDS) using Packet Inspection and Web-Based Alerting

Project Guide: Mr. Vikas, Assistant Professor

| Date | Work Done / Issues Faced | Mentor Remark & Sign |
| --- | --- | --- |
| 08–13 Sep 2026 | Studied the mini project guidelines and the cyber-security domain. Selected the topic: a real-time network intrusion detection system. Learned what an IDS is and how it differs from a firewall. |  |
| 15–20 Sep 2026 | Carried out the literature survey of Wireshark, Snort, Zeek and Scapy, and of the port-scan, SYN-flood and ARP-spoofing attacks. Prepared and submitted the project synopsis. |  |
| 22–27 Sep 2026 | Synopsis approved and title locked. Designed the system architecture and drew the level-0 and level-1 data-flow diagrams and the use-case diagram. Fixed the detection thresholds. |  |
| 29 Sep–04 Oct 2026 | Set up the development environment: installed Npcap, Python with Scapy, Node.js, Express and Socket.IO. Verified live packet capture. Issue: Windows capture needs Npcap and the correct interface. |  |
| 06–10 Oct 2026 | Implemented packet capture with a filter and per-second TCP/UDP/ARP counts, and the port-scan rule with a sliding window and cool-down. First evaluation: live counts and a port-scan alert on the dashboard. |  |
| 13–18 Oct 2026 | Built the Node.js and Express server to receive, validate and log alerts, and the live dashboard with a chart, alert table and colour-coded banner over Socket.IO. Added alert history that survives a page reload. |  |
| 20–25 Oct 2026 | Implemented the SYN-flood rule (half-open handshake counting) and the ARP-spoofing rule (gateway trust table). Wrote ten automated unit tests covering all three rules with positive and negative cases; all pass. |  |
| 27–28 Oct 2026 | Integration testing with self-generated attacks on an isolated host; measured detection latency and false alarms. Completed the sequence, component and deployment diagrams. |  |
| 29–30 Oct 2026 | Wrote and formatted the full project report, ran the plagiarism check, and prepared the 12-slide presentation. Pushed the source code to GitHub. Final evaluation and viva-voce. |  |

Student's Signature: ____________________          Guide's Signature: ____________________